## Slide 1
P-3 installation update
• SED Boulder visit June 8-9
• Installation schedule and implications
• Working in Tampa
• Working in Ellington
Questions and comments?

## Slide 2
Thursday June 8
9 AM Sta.8: PTRMS/LPAS (de Gouw, Warneke)
10 AM Sta.C3X: NOy/O3/CO2 (Ryerson, Peischl)
11 AM Sta.7: HNO3 and NH3 (Neuman, Nowak)
noon lunch
1 PM Stas.6 and 16: SO2 and CO (Holloway)
2 PM J cab.: Zaphrod (Stark)
3 PM drive to NCAR Foothills Lab
3:30 PM Sta.4: HCHO (Fried, Walega)
4:30 PM Sta.5: PANs (Flocke, Zheng)
Friday June 9
9 AM Sta.3: AMS (Middlebrook, Bahreini)
10 AM Dual Pass.: NO3/N2O5 (Brown, Dube’)
11 AM Sta.2: CRD-AES/UHSAS (Baynard, Brock)
noon lunch
1 PM FD: LTI/WLOPC (Gallar, Wollny)
2 PM Sta.15: AMPS pod (Brock, Lueb, Schwarz)
3 PM leave for DIA
SED Boulder visit schedule - v. 2
Thursday and Friday, June 8-9
Please have your instrumentation fully configured for their visit

## Slide 3
Assumptions in this schedule:
• N43RF returns to Tampa on June 28
if later: CSD and SED will identify a subset of priority instruments
that realistically can be installed by the August 15 transit date
- CSD instruments arrive in Tampa fully ready for installation
CSD to bring pre-defined, pre-made cabling and plumbing specific
to the aircraft installation; zero time for "building in Tampa”
• SED (Lynch) and CSD (Ryerson) to continually evaluate progress
• Installation problems will not be allowed to delay overall schedule
instruments experiencing major installation problems will be
assigned lowest priority and/or removed from the payload
• Schedule is posted - please think it through, and plan ahead
Target P-3 installation schedule

## Slide 4
• Base and car passes from visitor’s center at Dale Mabry gate
Pick up passes the evening before - center is open 24/7
Base passes good for June 19-Oct. 7 inclusive
rental car passes must match license plate (renew each visit)
• Arrive early to unpack, consolidate, and stage for smooth installation
• 20-min safety briefings upon arrival in AOC hangar
• Both P-3s, Twin Otter, and GIV will be operating simultaneously
Allotted space may be a little cozy
• Working hours are 8 AM - 6 PM Monday through Saturday
CCT meetings Friday at 9:30 AM
Working in Tampa

## Slide 5
Working in Ellington
• NASA facilities at Hangar 990 have hard and fast rules
as Spike Lee says: “always do the right thing”.
• Contingency plans are being developed and will be posted for:
P-3 recall for reconnaissance backup role
Hurricane watch/warning for Houston area
• Lots of useful info is posted, and updated, at
www.al.noaa.gov/csd/2006/logistics
and
www.al.noaa.gov/tropchem/2006TexAQS/P3/integration.php